# Meeting notes archive: 2015

### 17 Dec 2015  CMIP6 weekly agile catchup 6

Note from Claire - ESGF F2F notes taken by Claire are here. The talk slides are available online here. Will ask Ben to brief this group when he is back in February 2016. Meeting went well. NCI travelling very well. We have not attempted a new node installation with v2.x, but the VDI is on the forefront in terms of data analysis capabilities. Claire is and will continue to be closely involved with getting the NCI node back online in January-February 2016, with the node setup being done by Jon Smillie (NCI VLs) under advice from the ESGF developers.

- Notes to be added here once access is restored to Kelsey and external users

### 10 Dec 2015 CMIP6 weekly agile catchup 5

Paola, Claire

- Discuss data conversion (eg reanalyses) - CREATE-IP (CMOR2), Paola has done own conversion on much subdaily data using CDO to align var names etc.

- Report first to node if there's problems, there's no real direct group to contact otherwise.

- Claire attending ESGF F2F.

- Kelsey to send Paola NCI QC requirements for .nc data, applicable to some of ua8.

### 03 Dec 2015 CMIP6 weekly agile catchup 4 - Simon Marsland

Paola, Claire, Aurel, Francois and Simon Marsland

- This was a 1hr meeting with Simon Marsland giving a WGCM update

- Timelines for start of runs are 3 months delayed, this is because the forcing aren't yet ready. Most groups are ok with it since they are still working on code (MetOffice, ACCESS), others are upgrading computing facilities (GFDL), only Max planck would be ready to start. So first published data expected in 2017 and more in 2018.

- Simon thinks that the ESMValTool might exacerbate the delay Australian researchers experienced in accessing CMIP5 data respect to researchers overseas. Aurel pointed out that to publish papers you need to do analysis past model evaluation, but Simon thinks the tool might in fact extends past evaluation. This needs to be clarified.

- Claire asked about errors correction after publication, they would be probably handed through PIDs which will be used at dataset and file levels

- About number of ACCESS versions that will be run: ((main version 1.4?) then later on one with 1/4 degree ocean model and maybe an ESM version with carbon cycle ..It will depend also on them obtaining some "strategic" funding form CSIRP, which they won't know until after July 2016.

- There will be 18 prognostic mips and 3 diagnostics and ACCESS group committed to 8 mips. They're listed in his presentation shared during the meeting.

- Every modelling group has made commitments so it should be possible to work out which and how much data would be available and which of this would be of interest to Australian  researchers. A diagram is in Veronika Eyring slides. Should be share these lists here, so we can get some feedback from researchers?

- Some groups were withdrawing from higher resolution model version.

- One of the delay causes is that RCPs will be replaced by scenarios defined by a 2D matrix, one level is the RCPs and the other is given by SSPs (shared socio-economic pathways, there's 5 of these).

### 26 Nov 2015 CMIP6 weekly agile catchup 3

Paola, Claire, Kelsey, Lawson, Tim

- Versioning plan, PIDs document. It wasn't consistent in CMIP5 between 1,2,3 vs YYYYMMDD. But there are limitations with both methods, the date format gives no indication as to whether this is the earliest version or a later version, and using integer version numbers means there is no capacity to show if later versions are major or minor revisions (ie x+1.y vs x.y+1). Thoughts on creation date, simulation ID, tracking ID, PID, how can these concerns be resolved? To be added to Ben's slides to take to ESGF.

- Paola has added a new db for the bulk transfer data in ua6/unofficial.../tmp/tree, which contains the capacity for comment fields about data quality etc. Some discussion about SQL, mediaflux, elasticsearch, and experience with addition additional metadata. ACTION: All of us to look at this database/schema, provide feedback.

- DRS issue raised by Tim - should we simplify our structure somewhat to, say, remove MIP level? Simplification could go too far, e.g. when different realms contain the same variable name. The alternate schemes (should model or variable come first?) don't make that much more sense though. Best to adopt a CWSLab standard database approach? Pick one and develop consistently

- CWSLab training went fairly well, estimate a possible 50% uptake of users from those attending.

### 20 Nov 2015 Update

Simon Marsland will participate to the meeting on the 3rd of December to give us a WGCM update.

Time is the same 9.30, but we can have a longer meeting till 10.30. Feel free to extend the invitation.

### 19 Nov 2015 CMIP6 weekly agile catchup 2

Paola, Claire, Kelsey, Aurel, Lawson, Tim

- Paola working on python code to write bulk data to DB. Issue remain with comparing existing with replicated data, added info in the CMIP5 status/data replication

- Who are the ESGF talking to in terms of data request etc? Simon Marsland is in contact with Martin Juckes.

- Claire- Ben to raise with Karl and Balaji that Aurel, Simon & Tim need to be kept in loops re CMIP6 modelling and analysis.

- DKRZ expect CMIP6 data to start flowing mid-2016 - optimistic?

- NCI is planning for new infrastructure to come online later than that:  sometime in 2017 (how realistic/optimistic is this?)

- Bulk data mover:  2 DTNs available. Joseph's data transfer performance benchmarking talk is here including line rates for 50MB (typical file size) transfers. 700TB has been blindly replicated by this method already. Claire needs to work out how to selectively replicate and test this.

- Data format - everyone here is happy with netCDF4

- Use of PIDs, e.g. how to compare if two vars come from simulation even if different version?

- ESGF F2F slides for Ben - community to provide ~3 slides by Wed 25th, Claire and Kelsey to merge with NCI slides, put on template and send to Ben.

- CWSLab website - does Duan have a backup that could be used?

### 12 Nov 2015  CMIP6 weekly agile catchup 1

Paola, Claire, Kelsey, Aurel, Tim.

- Paola has built an SQlite database for finding CMIP5 data (info somewhere??), includes community-based warnings about poorly performing models, eg.

- Tim to deliver CWSLab training Nov 25th at UNSW (note this may mean doubling up of VM resources)

- CWSLab website down due to copromised VM

- NCI update: trial submitting jobs to Raijin from vistrails workflow using ssh+qsub - Claire to email Tim

- ESGF Face2face meeting telecon availability?

- Whereabouts of CAWCR CMIP webpages, relocate the data table to this site? Some users to be given edit privilege on these pages.

## 06 Nov 2015 CMIP6 Australian user community planning meeting

Ben, Claire (NCI), Aurel, Lawson, Francois, Damien, TimE, Louise (Melb), Dider, Paola (Hbt)

1) ESGF Face-to-face meeting

Update on understandings about timelines, required runs, forcing data availability. Estimate archive size to be 10-15PB but currently hard to judge. There will be many more runs performed in some MIPs.

This group to contribute slides for Ben to take to the ESGF F2F meeting from the Australian user group community. Concerns about lack of Southern hemisphere engagement in planning and committees (particularly WIP). ESGF is broader than CMIP. Claire is involved in CDNOT (mentioned here). NCI have representation in a number of other ESGF committees too, so Claire and Ben are points of contact for issues that need to be raised with international committees.

Claire to make a page here for people to list what MIPs, variables etc are required. A page to plan data replication requirements is available here.

2) NCI resources available for CMIP6

NCI are committed to being a primary ESGF node. We have RDS funding (storage infrastructure + 3FTE) to support that at this stage, funding needs to be confirmed post-2016, reliant on NCRIS etc.

NCI have been doing background work to prepare for replication from other primary nodes, specifically thorough testing and analysis has been performed to DKRZ, BADC and LLNL. Data transfers would be performed using Globus GridFTP, not wget. Results presented at eResearch 2015 by Jon Smillie, downloadable.

We are looking at managing replication, version control, DOI minting, and tools to manage replication (e.g. "synda"). DKRZ are probably the main lead in this area.

New ESGF version has not been trialled at NCI yet, waiting for a stable v2.x release.

Discussion around engaging the wider climate-data-interested community beyond CAWCR&ARCCSS, important but also important to service largest needs first. Important for users who do need to download data independently for timeliness of low priority variables to be able to add them to our archive in a QC'd way.

3) Best case scenario for scientists

Claire is the main "gatekeeper" of all things CMIP-related at NCI. Facilitate effective access to the data archive, and provide communication with the user community - deep engagement in proposed weekly technical meetings with Paola, TimE and others. Report errata to Claire, and it will be her responsibility to make the official decision on what is authoritative, if corrections are to be applied in situ, etc., so that there is a coordinated approach to problematic data.

NCI have 3FTE in research data services, with a major focus in ESGF and CMIP. This project also touches in NCI teams of Data collections, High performance data, and Virtual laboratories, as well as the infrastructure areas (storage, compute, cloud). For CMIP6 it will be NCI's responsibility to organise both the infrastructure AND the archive (the archive should not be designed and maintained by the user community). Also provide interaction wrt analysis tools, formats, vocabularies, compliance. data management plans, etc.

Regular weekly meetings to be established, coordinated by Paola Petrelli (UTas-ARCCSS), these meetings may often be short, and focussed at the technical level. May tend to have a key topic each week so that interested parties can join in particular meetings without needing to commit to regular attendance; but also provide a forum for regular updates by Paola, Tim, Claire, and others.

Also raised metrics tools, UV-CDAT, python... re VDI/CWSLab, remote job submission to Raijin is in the pipeline, user community will be kept informed, use case documents may need to be prepared by the community.

Obs4MIP obs and reanalysis data sets need sorting out - who can access, how to find, etc. (ua4, rr7). This will require working with Jingbo to establish this properly as a Data Collection (or series of collections), Jingbo and Ben need to be involved in a data collections meeting around our holdings and the licences governing that collection.

Cool website for your meteorological amusement today :)

Built by a couple of NASA interns.http://worldwind.arc.nasa.gov/worldweather/

For those who are interested, source code is here:https://github.com/NASAWorldWindResearch/WorldWeather/